# 14-Day Sprint Project Roadmap

## WEEK 1: Backend, DB & ML Pipeline

- Day 1: Project Setup, Supabase DB initialization, write SQLAlchemy models, run Alembic migrations.

- Day 2: FastAPI setup, user registration, bcrypt, JWT authentication routes.

- Day 3: Build /stocks endpoints. Implement yfinance 1.5s timeout & DB fallback logic.

- Day 4: Build /portfolios endpoints (CRUD, add holdings, P&L calculations).

- Day 5: Build ML Data Pipeline (fetch 5 years data, scale, generate 60-day sequences). Train & save LSTM and Baseline weights.

- Day 6: Write ML Batch Inference script (loads models, predicts next 7 days, syncs to DB).

- Day 7: Backend testing (Postman/Swagger) and bug fixing.

## WEEK 2: Frontend & Deployment

- Day 8: Initialize React/Vite/Tailwind. Set up Zustand & TanStack Query. Build Auth UI.

- Day 9: Build Portfolio Dashboard UI and Holdings table.

- Day 10: Build Stock Detail page. Integrate Recharts for Candlestick/Line historical data.

- Day 11: Build Model Evaluation UI (plot historical actuals vs predicted 7 days).

- Day 12: UI Polish (loading spinners, empty states, error handling).

- Day 13: Cloud Deployment (Vercel for frontend, Render/Railway for backend).

- Day 14: Write README, capture screenshots, structure GitHub portfolio.

## Resume Strategy

- Feature 1: "Architected a modular REST API with a fallback-caching strategy to mitigate external API latency."

- Feature 2: "Engineered offline ML pipeline using TensorFlow LSTM with strict time-aware validation to prevent data leakage."

- Feature 3: "Optimized cloud deployment for memory constraints by decoupling ML inference into an automated batch job."